User Acceptance Testing (UAT) Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book a Doctor – Online Doctor Appointment Booking System |
| Team Members | Anvesh Gudipalli (Team Lead), Kunasani Sravani, Parisi Rahul, Seelam Rukmini, Geethika Viri Mahitha Singidi |
| Maximum Marks |  |

Project Overview:

Project Name: Book a Doctor – Online Doctor Appointment Booking System

Project Description: A MERN stack web application that lets patients search and book appointments with doctors online, lets doctors manage appointment requests, and lets admins approve doctors and monitor platform usage.

Project Version: v1.0

Testing Period: 08 Jul 2026 to 14 Jul 2026

Testing Scope:

User registration & login (patient/doctor), doctor search & profile view, appointment booking & cancellation, doctor appointment status updates, document upload, notifications, admin doctor approval & user management.

USN-1 to USN-13 (see Data Flow Diagram & User Stories document) and FR-1 to FR-8 (see Solution Requirements document).

Testing Environment:

URL/Location: http://localhost:3000 (local build) / staging deployment

Credentials: patient@test.com / Test@123, doctor@test.com / Test@123, admin@test.com / Test@123

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient registers with valid details | 1. Open Register page 2. Fill name, email, password, select role Patient 3. Submit form | Account created, redirected to patient dashboard | Account created and dashboard loaded successfully | Pass |
| TC-002 | Patient logs in with correct credentials | 1. Open Login page 2. Enter registered email & password 3. Submit | JWT token issued, user redirected to dashboard | Logged in, token stored, dashboard displayed | Pass |
| TC-003 | Patient books an appointment | 1. Login as patient 2. Open a doctor's profile 3. Select date & time slot 4. Submit booking | Appointment created with status 'pending', doctor notified | Appointment created, notification sent to doctor | Pass |
| TC-004 | Doctor updates appointment status | 1. Login as doctor 2. Open dashboard 3. Change status of a pending appointment to 'confirmed' | Status updates, patient receives notification | Status updated and patient notified | Pass |
| TC-005 | Admin approves a new doctor | 1. Login as admin 2. Open Admin dashboard 3. Approve an unapproved doctor | Doctor isApproved set to true, doctor visible in search | Doctor approved and appeared in doctor list | Pass |
| TC-006 | Patient attempts booking without login | 1. Logout 2. Open a doctor's profile 3. Try to book an appointment | User redirected to Login page | Redirected to /login as expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Cancel button remained enabled for already-cancelled appointments | 1. Login as patient 2. Cancel an appointment 3. Refresh page | Low | Closed | Fixed by disabling action for cancelled status |
| BG-002 | Notification count did not update immediately after mark-all-read | 1. Open Notifications page 2. Click 'Mark all read' | Medium | Closed | Fixed by refetching notifications after update |

Sign-off:

Tester Name: Anvesh Gudipalli (Team Lead)

Date: 14 July 2026

Signature: A. Gudipalli

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.